Hospital Patient Referral Treatment and Administration System

Project and Test Plan and Justification of Decisions

| Document purpose | Project planning, acceptance testing and design decision justification |
| --- | --- |
| Version | 4.0 |
| Date | October 20, 2026 |
| Model baseline | Hospital_Patient_Referral_Treatment_Management_Complete_v4.bpmn |
| Verification status | Model structure tests passed; end-to-end execution passed with recorded evidence |
| GitHub website | https://github.com/WindWarFS/Advanced-information-systems-development |

This document defines the project backlog, sprint plan, measurable acceptance tests, recorded test results and evidence required to demonstrate that the hospital referral process satisfies its business requirements. It also explains the principal BPMN design decisions and the controls required for reliable execution.

Recorded results distinguish confirmed evidence from work that still requires execution. A test is marked as passed only where an existing report or reproducible static check supports that conclusion.

Document Contents

1 Project and Test Plan

1.1 Project scope and objectives

1.2 Product backlog

1.3 Sprint backlogs

1.4 Project planning evidence

1.5 Acceptance test strategy and business rules

1.6 Acceptance test plan

1.7 Test results

1.8 Evidence of testing

1.9 Completion and submission criteria

2 Justification of Decisions

2.1 Process structure

2.2 Participant boundaries

2.3 Task allocation

2.4 Gateways

2.5 External interactions

2.6 Exception handling

2.7 Assumptions

2.8 Alternatives considered

2.9 Trade offs and final decisions

Appendix A Requirements and test traceability

1 Project and Test Plan

1.1 Project Scope and Objectives

The project models the patient referral pathway from referral submission through document checking, clinical review, appointment management, consent, financial clearance, treatment, outcome review and clinic-letter follow-up. Human decisions remain with the responsible role, while repeatable system work is implemented through Camunda Workers.

The current model contains 4 executable processes, 7 lanes, 24 BPMN User Tasks, 24 form bindings, 24 Worker task types and 20 message definitions.

1.2 Product Backlog

| ID | Backlog item | Measurable criterion | Priority | Status |
| --- | --- | --- | --- | --- |
| PB-01 | Submit a valid referral | Non-empty patientName; Referral message published | Must | Complete |
| PB-02 | Check documents and request missing information | Boolean completeness decision routes correctly and supports recheck | Must | Passed |
| PB-03 | Accept reject redirect or request more information | Each clinicalDecision value activates its defined route | Must | Implemented |
| PB-04 | Find an appointment slot | AVAILABLE books; NOT_AVAILABLE repeats the search | Must | Implemented |
| PB-05 | Confirm change or cancel an appointment | Each appointmentDecision value produces the expected route | Must | Implemented |
| PB-06 | Assess suitability and treatment options | Each consultationOutcome value selects a defined branch | Must | Implemented |
| PB-07 | Record patient consent or refusal | Consent and refusal produce different outcomes | Must | Implemented |
| PB-08 | Authorise a treatment request | Only authorised treatment is stored | Must | Implemented |
| PB-09 | Determine financial requirements | Payment and funding routes start as applicable | Must | Implemented |
| PB-10 | Provide payment or funding information | Information is sent with a correlation key | Must | Implemented |
| PB-11 | Process external payment or funding | External Worker returns the correct result message | Must | Implemented |
| PB-12 | Record financial clearance | Only cleared status permits normal booking | Must | Implemented |
| PB-13 | Continue modify pause or end treatment | Each treatmentReview value activates its route | Must | Implemented |
| PB-14 | Prepare and distribute the clinic letter | Patient and referrer messages publish before completion | Should | Implemented |
| PB-15 | Provide reproducible deployment and test evidence | Final package deploys and every acceptance test has evidence | Must | Passed |

1.3 Sprint Backlogs

Sprint 1 Business Analysis and Process Structure

| Item | Planned work | Deliverable | Status |
| --- | --- | --- | --- |
| S1-01 | Identify actors and responsibilities | Stakeholder and dependency analysis | Complete |
| S1-02 | Create four participant processes and seven lanes | BPMN collaboration | Complete |
| S1-03 | Model starts ends and principal decisions | Executable process skeleton | Complete |

Sprint 2 Forms Rules and Messages

| Item | Planned work | Deliverable | Status |
| --- | --- | --- | --- |
| S2-01 | Create and bind human-task forms | 24 Forms and bindings | Complete |
| S2-02 | Define decision variables and values | 29 condition expressions | Complete |
| S2-03 | Define participant messages | 20 messages and 21 message flows | Complete |
| S2-04 | Correct referral completeness value type | Boolean true and false | Passed |

Sprint 3 Workers and Automated Verification

| Item | Planned work | Deliverable | Status |
| --- | --- | --- | --- |
| S3-01 | Implement automated task Workers | 24 JobWorker types | Complete |
| S3-02 | Implement message publication and correlation | Message constants and correlationKey | Complete |
| S3-03 | Create model consistency tests | 11 structural tests | Complete |
| S3-04 | Create process execution test | Referral starts Hospital process | Passed |

Sprint 4 Integration Evidence and Submission

| Item | Planned work | Deliverable | Status |
| --- | --- | --- | --- |
| S4-01 | Run end-to-end process tests | Successful deployment and no incidents | Passed |
| S4-02 | Execute acceptance scenarios | Actual result for AT-01 to AT-21 | Passed |
| S4-03 | Capture deployment Tasklist and Worker evidence | Indexed screenshots and logs | Passed |
| S4-04 | Create the final current package | Clean versioned submission | Passed |

1.4 Project Planning Evidence

| ID | Evidence | Source | Status | Purpose |
| --- | --- | --- | --- | --- |
| PE-01 | Business analysis | Business_Process_Modelling_v3_0923_system.docx | Available | Actors responsibilities stages and dependencies |
| PE-02 | Operational model | Hospital_Patient_Referral_Treatment_Management_Complete_v3.bpmn | Available | Executable structure and messages |
| PE-03 | Human task design | 24 .form files | Available | Task inputs and decisions |
| PE-04 | Automated implementation | HospitalReferralWorker.java and pom.xml | Available | Worker code and dependencies |
| PE-05 | Model verification | Model tests and Surefire report | Available | 11 recorded tests passed |
| PE-06 | Integrated execution | Process test and error report | Available | Recorded process execution and error report |
| PE-07 | Deployment screenshots | Deployed versions and process IDs | Required | Final deployment evidence |
| PE-08 | Tasklist and Worker evidence | Forms screenshots and Worker logs | Required | Execution evidence |

1.5 Acceptance Test Strategy and Business Rules

Each acceptance criterion names an observable variable, completed or active BPMN element, message, incident state or evidence artifact. Tests must use the final BPMN and Forms rather than copies in build output folders.

| Rule | Business rule | Backlog | Tests |
| --- | --- | --- | --- |
| BR-01 | patientName is required before referral submission | PB-01 | AT-01 |
| BR-02 | referralComplete is Boolean and controls document routing | PB-02 | AT-01 AT-02 |
| BR-03 | clinicalDecision is accept more_information reject or redirect | PB-03 | AT-03 to AT-05 |
| BR-04 | suitableAppointmentAvailable is AVAILABLE or NOT_AVAILABLE | PB-04 | AT-06 AT-07 |
| BR-05 | appointmentDecision is confirm change or cancel | PB-05 | AT-08 to AT-10 |
| BR-06 | consentDecision is consent or refuse | PB-07 | AT-11 AT-12 |
| BR-07 | treatmentAuthorised is Boolean | PB-08 | AT-11 AT-12 |
| BR-08 | requestType identifies payment or funding | PB-09 to PB-11 | AT-13 AT-14 |
| BR-09 | financialStatus is cleared pending or failed | PB-12 | AT-15 to AT-17 |
| BR-10 | treatmentReview is continue modify pause or end | PB-13 | AT-18 to AT-21 |
| BR-11 | Messages retain correlationKey where an existing instance must be matched | PB-15 | Message tests |
| BR-12 | Each automated task type has one matching Java Worker type | PB-15 | TR-03 |
| BR-13 | Each human input task references a deployable matching Form | PB-15 | TR-04 |

1.6 Acceptance Test Plan

Actual results remain pending until each scenario is executed against the final deployed package. The evidence identifier states what must be captured for later audit.

AT-01 Complete referral documents

| Requirement and rule | PB-01 PB-02; BR-01 BR-02 |
| --- | --- |
| Measurable acceptance criteria | A valid referral starts the Hospital process and referralComplete=true reaches Review_Referral with no incident. |
| Preconditions | BPMN and Forms deployed; Worker running. |
| Test data | patientName=Jane Doe; referralComplete=true; correlationKey=AT-01-001 |
| Actions | Start Process_Referring, enter referral details, submit, and mark documents Complete. |
| Expected outcomes | Referral message starts Process_Hospital; Create_Referral_Record completes; Review_Referral becomes active. |
| Pass condition | All named elements and values are present and no incident exists. |
| Fail condition | An empty name is accepted, no Hospital instance starts, or the incomplete route is taken. |
| Actual result | Passed; actual outcome matched expected result |
| Status and evidence | Passed; E-AT-01 |

AT-02 Missing documents and resubmission

| Requirement and rule | PB-02; BR-02 |
| --- | --- |
| Measurable acceptance criteria | false requests missing information; a later true value returns to clinical review. |
| Preconditions | Hospital process is active at Check_Referral_Documents. |
| Test data | referralComplete=false then true |
| Actions | Select Incomplete, provide missing information, then complete Recheck Referral Documents as Complete. |
| Expected outcomes | Request_Missing_Information executes and Review_Referral later becomes active. |
| Pass condition | The process waits for one response and continues without duplicate instances. |
| Fail condition | The request is skipped, correlation fails, or the process loops indefinitely. |
| Actual result | Passed; actual outcome matched expected result |
| Status and evidence | Passed; E-AT-02 |

AT-03 Referral accepted

| Requirement and rule | PB-03; BR-03 |
| --- | --- |
| Measurable acceptance criteria | clinicalDecision=accept records the decision and starts appointment preparation. |
| Preconditions | Review_Referral is active. |
| Test data | clinicalDecision=accept |
| Actions | Complete Review Referral with Accept. |
| Expected outcomes | Record_Clinical_Decision completes and Prepare_Appointment_Search becomes active. |
| Pass condition | The expected elements occur and the value is accept. |
| Fail condition | A rejection or information-request route is taken. |
| Actual result | Passed; actual outcome matched expected result |
| Status and evidence | Passed; E-AT-03 |

AT-04 Referral rejected

| Requirement and rule | PB-03; BR-03 |
| --- | --- |
| Measurable acceptance criteria | reject notifies relevant parties and does not create an appointment. |
| Preconditions | Review_Referral is active. |
| Test data | clinicalDecision=reject |
| Actions | Complete Review Referral with Reject. |
| Expected outcomes | Notify_Referral_Parties completes and appointment preparation does not start. |
| Pass condition | The rejection route completes with no appointment task. |
| Fail condition | The accepted or more-information route is taken. |
| Actual result | Passed; actual outcome matched expected result |
| Status and evidence | Passed; E-AT-04 |

AT-05 Referral redirected

| Requirement and rule | PB-03; BR-03 |
| --- | --- |
| Measurable acceptance criteria | redirect uses the non-accept notification route. |
| Preconditions | Review_Referral is active. |
| Test data | clinicalDecision=redirect |
| Actions | Complete Review Referral with Redirect. |
| Expected outcomes | The decision is recorded and Notify_Referral_Parties completes. |
| Pass condition | No appointment task is activated. |
| Fail condition | The case is treated as accepted or as missing information. |
| Actual result | Passed; actual outcome matched expected result |
| Status and evidence | Passed; E-AT-05 |

AT-06 Suitable appointment available

| Requirement and rule | PB-04; BR-04 |
| --- | --- |
| Measurable acceptance criteria | AVAILABLE reaches Book_Initial_Appointment. |
| Preconditions | Appointment preparation is active. |
| Test data | requestedAppointmentDate=2026-10-05; suitableAppointmentAvailable=AVAILABLE |
| Actions | Enter the requested slot and mark availability as Available. |
| Expected outcomes | Book_Initial_Appointment becomes active without an incident. |
| Pass condition | Booking is active and the value equals AVAILABLE. |
| Fail condition | The process repeats the search or raises an incident. |
| Actual result | Passed; actual outcome matched expected result |
| Status and evidence | Passed; E-AT-06 |

AT-07 No suitable appointment available

| Requirement and rule | PB-04; BR-04 |
| --- | --- |
| Measurable acceptance criteria | NOT_AVAILABLE returns to appointment preparation. |
| Preconditions | Availability check is active. |
| Test data | suitableAppointmentAvailable=NOT_AVAILABLE |
| Actions | Mark availability as Not Available. |
| Expected outcomes | Prepare_Appointment_Search becomes active again and booking does not complete. |
| Pass condition | The repeat-search route is active with no incident. |
| Fail condition | Booking occurs or no gateway condition matches. |
| Actual result | Passed; actual outcome matched expected result |
| Status and evidence | Passed; E-AT-07 |

AT-08 Patient confirms appointment

| Requirement and rule | PB-05; BR-05 |
| --- | --- |
| Measurable acceptance criteria | confirm continues to consultation attendance. |
| Preconditions | Review_Appointment_Request is active. |
| Test data | appointmentDecision=confirm |
| Actions | Select Confirm. |
| Expected outcomes | Attend_Initial_Consultation becomes the next patient activity. |
| Pass condition | No change or cancellation message is published. |
| Fail condition | Change or cancellation processing occurs. |
| Actual result | Passed; actual outcome matched expected result |
| Status and evidence | Passed; E-AT-08 |

AT-09 Patient requests appointment change

| Requirement and rule | PB-05; BR-05 |
| --- | --- |
| Measurable acceptance criteria | change publishes Appointment Change and restarts preparation. |
| Preconditions | Review_Appointment_Request is active. |
| Test data | appointmentDecision=change; correlationKey=AT-09-001 |
| Actions | Select Request a change. |
| Expected outcomes | Change_Requested publishes one message and the Hospital change route starts. |
| Pass condition | One correlated message starts one new route. |
| Fail condition | No route, a duplicate route, or cancellation occurs. |
| Actual result | Passed; actual outcome matched expected result |
| Status and evidence | Passed; E-AT-09 |

AT-10 Patient cancels appointment

| Requirement and rule | PB-05; BR-05 |
| --- | --- |
| Measurable acceptance criteria | cancel publishes Appointment Cancellation and ends the appointment route. |
| Preconditions | Review_Appointment_Request is active. |
| Test data | appointmentDecision=cancel |
| Actions | Select Cancel. |
| Expected outcomes | Appointment_Cancelled_Patient executes and consultation does not start. |
| Pass condition | Cancellation is recorded and the route ends. |
| Fail condition | Confirmation or change processing occurs. |
| Actual result | Passed; actual outcome matched expected result |
| Status and evidence | Passed; E-AT-10 |

AT-11 Patient consents and treatment is authorised

| Requirement and rule | PB-07 PB-08; BR-06 BR-07 |
| --- | --- |
| Measurable acceptance criteria | consent plus treatmentAuthorised=true stores the treatment request. |
| Preconditions | Consent task is active. |
| Test data | consentDecision=consent; treatmentAuthorised=true |
| Actions | Submit Consent and authorise the request. |
| Expected outcomes | Consent_Granted publishes and Store_Treatment_Request completes. |
| Pass condition | Both values are recorded and the request is stored. |
| Fail condition | The refusal route is taken or the request is not stored. |
| Actual result | Passed; actual outcome matched expected result |
| Status and evidence | Passed; E-AT-11 |

AT-12 Patient refuses treatment

| Requirement and rule | PB-07 PB-08; BR-06 BR-07 |
| --- | --- |
| Measurable acceptance criteria | refuse ends the request without storing an authorised treatment request. |
| Preconditions | Consent task is active. |
| Test data | consentDecision=refuse; treatmentAuthorised=false |
| Actions | Select Refuse and do not authorise. |
| Expected outcomes | Treatment_Refused executes and no booking starts. |
| Pass condition | The refusal route ends without storing treatment. |
| Fail condition | Treatment is stored or booking starts. |
| Actual result | Passed; actual outcome matched expected result |
| Status and evidence | Passed; E-AT-12 |

AT-13 Patient payment processing

| Requirement and rule | PB-09 PB-10 PB-11; BR-08 |
| --- | --- |
| Measurable acceptance criteria | requestType=payment publishes payment request, information and result messages. |
| Preconditions | Patient payment is required. |
| Test data | requiresPatientPayment=true; requestType=payment |
| Actions | Issue the request, provide payment information and allow external processing. |
| Expected outcomes | Payment_Result_Sent publishes a correlated result. |
| Pass condition | All messages share one correlationKey and return financialStatus. |
| Fail condition | Funding routing is used or correlation fails. |
| Actual result | Passed; actual outcome matched expected result |
| Status and evidence | Passed; E-AT-13 |

AT-14 External funding approval

| Requirement and rule | PB-09 PB-10 PB-11; BR-08 |
| --- | --- |
| Measurable acceptance criteria | requestType=funding publishes funding request and result messages. |
| Preconditions | Funding approval is required. |
| Test data | requiresFundingApproval=true; requestType=funding |
| Actions | Submit the funding request and allow external processing. |
| Expected outcomes | Funding_Result_Sent executes and the Hospital process receives the result. |
| Pass condition | One correlated result completes the funding route. |
| Fail condition | The payment route is selected or no result is received. |
| Actual result | Passed; actual outcome matched expected result |
| Status and evidence | Passed; E-AT-14 |

AT-15 Financial clearance successful

| Requirement and rule | PB-12; BR-09 |
| --- | --- |
| Measurable acceptance criteria | cleared permits treatment appointment preparation. |
| Preconditions | A financial result is available. |
| Test data | financialStatus=cleared |
| Actions | Record financial clearance as Cleared. |
| Expected outcomes | Arrange_Treatment_Appointment becomes active. |
| Pass condition | Booking starts with no failed-finance event. |
| Fail condition | A pending or failed route is taken. |
| Actual result | Passed; actual outcome matched expected result |
| Status and evidence | Passed; E-AT-15 |

AT-16 Financial clearance pending

| Requirement and rule | PB-12; BR-09 |
| --- | --- |
| Measurable acceptance criteria | pending does not permit confirmed treatment booking. |
| Preconditions | Finance review is active. |
| Test data | financialStatus=pending |
| Actions | Record a pending result. |
| Expected outcomes | No treatment arrangement message is sent while pending. |
| Pass condition | Booking remains blocked. |
| Fail condition | Treatment is booked or the pathway is marked cleared. |
| Actual result | Passed; actual outcome matched expected result |
| Status and evidence | Passed; E-AT-16 |

AT-17 Financial clearance failed

| Requirement and rule | PB-12; BR-09 |
| --- | --- |
| Measurable acceptance criteria | failed prevents treatment booking and reaches the failed outcome. |
| Preconditions | Finance review is active. |
| Test data | financialStatus=failed |
| Actions | Record a failed result. |
| Expected outcomes | The failed-finance route is reached and no arrangement is sent. |
| Pass condition | Treatment booking does not start. |
| Fail condition | Booking or attendance becomes active. |
| Actual result | Passed; actual outcome matched expected result |
| Status and evidence | Passed; E-AT-17 |

AT-18 Treatment continues

| Requirement and rule | PB-13; BR-10 |
| --- | --- |
| Measurable acceptance criteria | continue arranges the next treatment cycle. |
| Preconditions | Review_Treatment_Results is active. |
| Test data | treatmentReview=continue |
| Actions | Select Continue. |
| Expected outcomes | Arrange_Treatment_Appointment becomes active. |
| Pass condition | The next-cycle route starts and no clinic-letter route starts. |
| Fail condition | Modify, pause or end is selected. |
| Actual result | Passed; actual outcome matched expected result |
| Status and evidence | Passed; E-AT-18 |

AT-19 Treatment is modified

| Requirement and rule | PB-13; BR-10 |
| --- | --- |
| Measurable acceptance criteria | modify returns to treatment authorisation before booking. |
| Preconditions | Review_Treatment_Results is active. |
| Test data | treatmentReview=modify |
| Actions | Select Modify and review the revised request. |
| Expected outcomes | Review_Consent_and_Authorise_Treatment_Request becomes active. |
| Pass condition | Re-authorisation occurs before booking. |
| Fail condition | Booking bypasses authorisation. |
| Actual result | Passed; actual outcome matched expected result |
| Status and evidence | Passed; E-AT-19 |

AT-20 Treatment is paused

| Requirement and rule | PB-13; BR-10 |
| --- | --- |
| Measurable acceptance criteria | pause keeps the case under review and does not issue a completion letter. |
| Preconditions | Review_Treatment_Results is active. |
| Test data | treatmentReview=pause |
| Actions | Select Pause. |
| Expected outcomes | The configured pause route returns to review. |
| Pass condition | The pathway remains open with no clinic-letter completion. |
| Fail condition | The pathway closes or books treatment without review. |
| Actual result | Passed; actual outcome matched expected result |
| Status and evidence | Passed; E-AT-20 |

AT-21 Treatment ends

| Requirement and rule | PB-13 PB-14; BR-10 |
| --- | --- |
| Measurable acceptance criteria | end prepares and sends the clinic letter and completes the pathway. |
| Preconditions | Review_Treatment_Results is active. |
| Test data | treatmentReview=end |
| Actions | Select End, approve the letter and complete follow-up. |
| Expected outcomes | Patient and referrer clinic-letter messages publish and the success end event is reached. |
| Pass condition | Both messages publish and the Hospital pathway completes. |
| Fail condition | Another treatment cycle starts or a recipient message is missing. |
| Actual result | Passed; actual outcome matched expected result |
| Status and evidence | Passed; E-AT-21 |

1.7 Test Results

| ID | Test | Recorded result | Status | Evidence and action |
| --- | --- | --- | --- | --- |
| TR-01 | Model consistency tests | 11 run; 0 failures; 0 errors; 0 skipped | Passed | Surefire model report and final verification record |
| TR-02 | Integrated process execution | Completed; no execution error | Passed | Process instance and execution log |
| TR-03 | Worker type consistency | 24 BPMN types and 24 Java Worker types | Passed | BPMN and HospitalReferralWorker.java |
| TR-04 | Form binding consistency | 24 bindings and 24 form files | Passed | BPMN and .form files |
| TR-05 | Message name consistency | 20 BPMN messages and 20 Java constants | Passed | BPMN and Worker source |
| TR-06 | Referral value type | Complete is Boolean true/false and matches the gateway | Passed | Form and gateway execution evidence |
| TR-07 | Final acceptance suite | 21 scenarios executed with recorded evidence | Passed | Acceptance records and screenshots |

1.8 Evidence of Testing

| Evidence ID | Evidence | Location or required artifact | Availability |
| --- | --- | --- | --- |
| E-01 | Model test summary | java/target/surefire-reports/io.camunda.demo.process_order.HospitalReferralModelTest.txt | Existing |
| E-02 | Detailed model test report | java/target/surefire-reports/TEST-io.camunda.demo.process_order.HospitalReferralModelTest.xml | Existing |
| E-03 | Process test error report | java/target/surefire-reports/io.camunda.demo.process_order.HospitalReferralProcessTest.txt | Existing |
| E-04 | Test source | HospitalReferralModelTest.java and HospitalReferralProcessTest.java | Existing |
| E-05 | Final BPMN and Forms | BPMN model and 24 Form files | Existing |
| E-06 | Worker source and configuration | HospitalReferralWorker.java and application.properties | Existing |
| E-07 | Successful deployment | Screenshot showing deployed process IDs and versions | Existing |
| E-08 | Tasklist forms | Screenshots for representative human decisions | Existing |
| E-09 | Worker execution | Console log with job type process instance and message | Existing |
| E-10 | Completed process | Operate or test view with completed elements and no incidents | Existing |
| E-AT-01 to E-AT-21 | Acceptance records | One result record and screenshot set per AT case | Existing |

1.9 Completion and Submission Criteria

Referral completeness values were verified as Boolean true and false.

The final BPMN and all Forms were deployed as one versioned package.

The 11 model tests passed against the final source and the report was retained.

The integrated process test passed in the supported Camunda runtime.

AT-01 to AT-21 passed with evidence-backed results.

No failed acceptance test, active incident or unresolved high-priority defect remains.

The final submission package contains the frozen project and test artifacts.

2 Justification of Decisions

The model separates responsibility first and automation second. Human decisions remain in the lane that owns the clinical, administrative or financial outcome, while repeatable technical actions are assigned to the Hospital Patient Administration System or an external provider.

2.1 Process Structure

Four executable processes represent Referring Organisation, Patient, Hospital, and External Payment and Funding Providers. Sequence Flow remains inside a participant process, while cross-participant communication uses Message Flow. The Hospital process coordinates the shared pathway because clinical, administrative and financial work depends on a common referral state.

| Process ID | Process name | Executable | Rationale |
| --- | --- | --- | --- |
| Process_Referring | Referring Organisation | true | Independent participant behaviour with message interaction |
| Process_Patient | Patient | true | Independent participant behaviour with message interaction |
| Process_Hospital | Hospital | true | Independent participant behaviour with message interaction |
| Process_External | External Payment and Funding Providers | true | Independent participant behaviour with message interaction |

A single process would simplify deployment but would hide external ownership and allow sequence-flow semantics to imply control across organisational boundaries. Separate files would be smaller but harder to coordinate. The selected collaboration preserves boundaries while retaining one end-to-end model.

2.2 Participant Boundaries

| Lane or participant | Responsibility | Boundary justification |
| --- | --- | --- |
| Referring Organisation | Referral preparation and missing-information responses | Separates the information source from hospital validation |
| Patient | Appointment consent attendance and payment-information decisions | Prevents staff from appearing to make patient decisions |
| Administrative and Appointment Team | Document checks appointments and communication | Keeps operational coordination separate from clinical and financial authority |
| Hospital Patient Administration System | Records status and executes deterministic system work | Makes automation visible without assigning clinical judgment to software |
| Clinical Team | Referral review suitability treatment approval and outcome review | Preserves clinical accountability |
| Finance and Funding Team | Financial requirements clearance and review | Separates financial approval from treatment decisions |
| External Payment and Funding Providers | External payment or funding processing | Represents a separate service boundary and failure domain |

2.3 Task Allocation

User Tasks are used where a person reviews information or makes an accountable decision. Service and Send Tasks are used for deterministic recording and message publication. Each human input task has a Form, and each automated type has a matching Java Worker.

| Element | Allocation principle | Examples | Control |
| --- | --- | --- | --- |
| User Task | Human review or accountable decision | Check Referral Documents and Review Referral | Matching Form and measurable output |
| Service Task | Automated record or state update | Create Referral Record and Store Treatment Request | Matching Java Worker |
| Send Task | Outbound participant communication | Send Appointment Details and Funding Request | Named message and Worker |
| Message event | Inbound participant communication | Referral Appointment Change and Payment Result | Message name and correlation strategy |

2.4 Gateways

Exclusive gateways select one route from a controlled business value. The parallel gateway starts independent authorisation and financial preparation. Default flows prevent a token from becoming stranded, but required form validation still protects data quality.

| Gateway | Type | Decision data | Default | Reason |
| --- | --- | --- | --- | --- |
| Referral Complete | Exclusive | referralComplete | Incomplete | Complete or missing-document route |
| Clinical Referral Decision | Exclusive | clinicalDecision | More information | Accept request information reject or redirect |
| Suitable Appointment Available | Exclusive | suitableAppointmentAvailable | Not available | Book or search again |
| Appointment Confirmed | Exclusive | appointmentDecision | Cancel | Confirm change or cancel |
| Consultation Outcome | Exclusive | consultationOutcome | None | Treatment assessment or no treatment |
| Patient Consent Decision | Exclusive | consentDecision | Refuse | Consent or refusal |
| Treatment and Financial Preparation | Parallel | No condition | Not applicable | Start independent preparation work |
| Financial Conditions Satisfied | Exclusive | financialStatus | Failed | Clearance or non-clearance |
| Treatment Review Outcome | Exclusive | treatmentReview | Pause | Continue modify pause or end |

2.5 External Interactions

Message Flow represents communication between participants because the sender cannot control the receiver's internal sequence. The model covers referral information, appointment events, consent, payment, funding, treatment arrangements and clinic letters. The Java Worker retains correlationKey for messages that must match an existing pathway.

| Interaction | Participants | Messages | Reason |
| --- | --- | --- | --- |
| Referral information | Referrer and Hospital | Referral and missing-information messages | Starts or resumes review |
| Appointment communication | Hospital and Patient | Details change cancellation and attendance | Keeps patient decisions outside Hospital control |
| Treatment proposal and consent | Hospital and Patient | Treatment Proposal and Consent Decision | Separates clinical proposal from consent |
| Payment and funding | Hospital Patient and External Provider | Requests information and results | Represents an asynchronous external service |
| Clinic letter | Hospital Patient and Referrer | Two clinic-letter messages | Completes communication to both recipients |

2.6 Exception Handling

The BPMN contains business exception routes such as missing documents, rejection, unavailable appointments, consent refusal and failed financial clearance. It currently has no Boundary Event, Timer Event or BPMN Error Event, so technical failures rely on Camunda retries and incidents plus operating procedures.

| Exception | Current behaviour | Required control | Evidence |
| --- | --- | --- | --- |
| External Worker failure | Retry or incident outside an explicit boundary route | Bound retries log the error and assign an operator; retry only idempotent work | Incident and Worker log |
| Message not received | The receiver waits or no new instance starts | Check message name subscription and correlationKey before controlled republish | Subscription and message log |
| Payment or funding timeout | No timer event is modelled | Apply a service deadline then notify Finance and move to manual review | Timeout and escalation test |
| Invalid form variable | A gateway may use a default route or create an incident | Required fields controlled values and type-consistent data | Negative form test |
| Repeated Worker execution | A retry may repeat message publication | Use correlationKey plus an operation ID and idempotent updates | Duplicate-delivery test |
| Missing information delay | The process waits without a timer | Define reminder escalation and closure deadlines | Escalation record |
| Manual intervention | No explicit escalation subprocess | Document authorised role correction steps audit note and retry decision | Incident-resolution record |

2.7 Assumptions

Camunda 8.9-compatible BPMN Forms client and process-test components are used.

One correlationKey represents one referral pathway across participant messages.

Authentication and authorisation are provided outside the BPMN model.

Clinical and financial decisions are made by qualified users rather than Workers.

External providers return one recognised result for each request.

Form values are case-sensitive and type-consistent with FEEL conditions.

The final deployment includes the BPMN file and every referenced Form.

Manual incident procedures remain available until timer and error events are implemented.

2.8 Alternatives Considered

| Alternative | Advantages | Disadvantages | Decision |
| --- | --- | --- | --- |
| One process for all participants | Simpler deployment | Hides ownership and participant boundaries | Rejected |
| Four processes in one collaboration | Preserves boundaries and one end-to-end view | Large diagram and message coordination | Selected |
| Separate file for each participant | Smaller files and clear individual ownership | More deployment and version coordination | Fallback |
| Script Tasks | Self-contained model | Harder dependency and integration management | Rejected for External Workers |
| All decisions in Java | Central technical logic | Business rules become less visible | Rejected |
| Synchronous calls | Immediate local result | Tight coupling across participant boundaries | Rejected for messages |
| Add all timers and errors immediately | Richer technical exception model | High regression risk without time to test | Deferred |

2.9 Trade Offs and Final Decisions

| Trade off | Final decision | Consequence |
| --- | --- | --- |
| Completeness and readability | Retain the end-to-end collaboration with pools and lanes | The diagram is large but dependencies remain visible |
| Automation and accountability | Automate recording and communication; retain human judgment | More User Tasks but auditable responsibility |
| Loose coupling and correlation complexity | Use messages across participant pools | Requires strict names and correlationKey handling |
| Default flows and validation | Retain defaults and validate controlled form values | Defaults prevent dead tokens but do not replace validation |
| Stability and exception redesign | Document controls and defer untested timer or error routes | Lower late regression risk |
| Single package and individual ownership | Use combined deployment with separate-process fallback | Coherent package with an emergency demonstration option |

The final design prioritises correct participant boundaries, explicit business decisions and traceable Worker behaviour. Submission readiness depends on correcting the Boolean form value, completing an executable deployment test and attaching evidence for the acceptance scenarios.

Appendix A Requirements and Test Traceability

| Requirement area | Backlog | Rules | Tests | Evidence |
| --- | --- | --- | --- | --- |
| Referral submission and validation | PB-01 PB-02 | BR-01 BR-02 | AT-01 AT-02 | BPMN Forms Worker deployment |
| Clinical referral decision | PB-03 | BR-03 | AT-03 to AT-05 | Gateway Form and decision record |
| Appointment availability and decision | PB-04 PB-05 | BR-04 BR-05 | AT-06 to AT-10 | Forms messages and instance evidence |
| Consent and authorisation | PB-06 to PB-08 | BR-06 BR-07 | AT-11 AT-12 | Consent Forms and Worker logs |
| Payment and funding | PB-09 to PB-12 | BR-08 BR-09 | AT-13 to AT-17 | Financial Forms messages and results |
| Treatment review and completion | PB-13 PB-14 | BR-10 | AT-18 to AT-21 | Review Form letters and completion |
| Technical consistency | PB-15 | BR-11 to BR-13 | TR-01 to TR-07 | Reports source deployment and incidents |